## Slide 1
CampusVoice
AI-Powered Campus Complaint Management System

## Slide 2
SECOND REVIEW
Implementation Progress Summary
Backend API & Auth — Completed
FastAPI + JWT multi-role authentication fully operational.
Gemini AI Integration — Completed
Async pipeline live — category, priority, sentiment, action plan.
ML Fallback Model — Completed
TF-IDF + Logistic Regression model trained with 500+ samples.
React Frontend & UI — Completed
Light theme, Tailwind CSS, full-screen drawer UI, Lucide Icons.
Discussion Forum Module — Completed
Two-way real-time comment system with role-based styling.
Analytics & CSV Export — In Progress
Recharts dashboard complete, CSV generation in final testing.

## Slide 3
SECOND REVIEW
Module 1: Student Portal — Complaint Submission Flow
Step 1 Login / Register
JWT-secured session with Role-based access (Student vs Admin).
Step 2 Fill Complaint Form
Title, description, category tag, and optional image evidence upload.
Step 3 Live AI Preview
Real-time keyword matching provides instant category preview while typing.
Step 4 Submit & AI Analysis
Form submitted — AI analysis runs async in background (< 2 seconds).
Step 5 Track in History
Student can see Pending → In Progress → Resolved status timeline.
Step 6 Discussion Forum
Click any complaint to open full-screen drawer with live comment thread.

## Slide 4
SECOND REVIEW
Module 2: Admin Command Center — Full Workflow
Stat Cards
5 live counters: Total, Pending, In Progress, Resolved, High Priority — with animated counter.
Search & Filter
Real-time search bar + filter tabs (All / Pending / In Progress / Resolved).
Complaint Row
Title, AI category badge, priority badge, sentiment badge, status, and arrow indicator.
AI Suggestion Strip
Bot icon with concise suggestion preview shown in each row under the title.
Full-Screen Drawer
Click any row → drawer opens below navbar with all details & discussion forum side by side.
Status Actions
One-click 'Start Work' and 'Resolve Issue' buttons update status in real-time with toast confirmation.

## Slide 5
SECOND REVIEW
Module 3: AI / ML Pipeline Architecture
Student Submits Complaint Text
FastAPI BackgroundTask Triggered
Gemini API Call (Async)
Response: Category, Priority, Sentiment, Action Plan
Stored in AIPrediction Table (DB)
UI Auto-reflects AI Results
⚡ Fallback Path (When Gemini API is Offline)
Complaint text is passed to the Scikit-Learn TF-IDF Vectorizer → Logistic Regression model trained on 500+ sample complaints → Produces category prediction instantly → Stored identically in the AIPrediction table. Zero downtime for users.

## Slide 6
SECOND REVIEW
Module 4: Two-Way Discussion Forum
Technical Implementation
• POST /complaints/{id}/comments — creates comment with user_id
• GET /complaints/{id}/comments — retrieves all comments ordered by time
• Comment model: id, complaint_id, user_id, content, created_at
• Pydantic schema: CommentCreate {content}, CommentOut {id, content, user{name, role}}
• ComplaintOut schema updated to include serialized comments list
Frontend UX Design
• Chat-bubble layout: student = blue right, admin = indigo left
• Username + role label + timestamp shown per bubble
• Scrollable message history (max-h-80) with overflow-y-auto
• Send button with disabled state when input is empty
• toast.success / toast.error feedback on post
• Integrated inside full-screen drawer — no separate page navigation

## Slide 7
SECOND REVIEW
Challenges Faced & Solutions Applied
⚠ 422 Unprocessable Entity Error
Root Cause: Frontend sent { text: '...' } but backend schema expected { content: '...' }.
✓ Fix: Aligned field name to 'content' in CommentsSection.jsx API call.
⚠ Dark vs Light Theme Mismatch
Root Cause: Glassmorphism dark classes (text-white/60, bg-white/5) conflicted with light backgrounds.
✓ Fix: Systematically replaced all /opacity utilities with gray-* Tailwind scale classes.
⚠ Drawer Blocked Navbar
Root Cause: Drawer panel was using z-50 + top-0 which covered the global navigation bar.
✓ Fix: Changed to z-40, top-16, h-[calc(100vh-4rem)] so navbar stays visible and usable.
⚠ Recharts Invisible on Light BG
Root Cause: Chart axis labels, grid lines, and tooltip backgrounds were white-on-white.
✓ Fix: Overrode stroke, fill, and cartesianGrid stroke props with explicit gray colors.

## Slide 8
SECOND REVIEW
Unit & Integration Testing Status
Test Area | Test Type | Result | Status
Student Login / Register | Integration | JWT token generated correctly | Pass ✓
Complaint Submission | Integration | DB entry created + AI task triggered | Pass ✓
Gemini AI Categorization | API Test | Category, priority, sentiment returned | Pass ✓
ML Fallback | Unit | Correct label predicted offline | Pass ✓
Comment POST endpoint | Integration | 422 resolved; comment saved to DB | Pass ✓
Admin Status Update | Integration | Status patched; toast shown | Pass ✓
Analytics CSV Export | Manual | CSV downloads with correct headers | In Testing

## Slide 9
SECOND REVIEW
Revised Development Timeline
Phase | Weeks 1-3 | Weeks 4-6 | Weeks 7-9 | Weeks 10-12
Requirement Analysis & DB Design | Completed | - | - | -
FastAPI Backend Setup & Auth | - | Completed | - | -
Gemini AI & ML Fallback | - | - | Completed | -
React UI, Light Theme & Drawer | - | - | Completed | -
Discussion Forum Integration | - | - | - | Completed
Analytics, Testing & Final Docs | - | - | - | In Progress